Below is a clean, implementation-ready Stage 2 PRD that:

- Aligns fully with your final commercial model

- Reflects Pro including 2 Systems modules

- Enforces caps cleanly

- Keeps Enterprise as “scale + governance”

- Preserves the premium positioning

- Is ready to hand to Cursor / Claude

# TRUSTGRAPH – STAGE 2 PRD

Auth + Ownership + Pricing Enforcement + Systems Module MVP

# 0. Product Renaming (Internal Architecture)

Product brand:

- TrustGraph™

Modules:

- TrustOrgGraph (organisation surveys)

- TrustSysGraph (system assessments)

Public-facing:

- Still marketed as “TrustIndex” initially if needed.

- Internally architected as TrustGraph.

Dashboard:

Single dashboard.

Two modules inside.

# 1. Objectives

Stage 2 introduces:

- Persistent user accounts (Supabase magic link)

- Ownership-based data model

- Pricing tier enforcement

- Systems module MVP

- Entitlement gating logic

- Subscription-ready structure

Must feel:

Professional.

Premium.

Infrastructure-grade.

Not MVP.

# 2. Authentication Architecture

Auth Method:

Supabase email magic link only.

No passwords.

No OAuth.

No passkeys (yet).

User Table:

- id

- email

- created_at

- plan (enum: explorer, pro, enterprise)

- stripe_customer_id (nullable)

- stripe_subscription_id (nullable)

Explorer users:

- No account required.

- Temporary anonymous session.

- No systems module.

Pro / Enterprise:

- Must authenticate.

- All data tied to user_id.

# 3. Commercial Model (Locked)

## Explorer (Free)

Purpose:

Experience TrustGraph.

Limits:

- 1 survey only

- No historical comparison

- No CSV export

- No PDF export

- No systems module

- No persistent dashboard

No account required.

Upgrade messaging:

Calm, premium, not naggy.

## Pro (£199 monthly / £1,788 annual)

Includes:

TrustOrgGraph:

- 5 active surveys

- Historical tracking

- Full dimension breakdown

- CSV export

- Light PDF export

TrustSysGraph:

- 2 active system assessments

- System TrustGraph score

- Dimension breakdown

- Version tracking (basic)

- Executive summary export

Other:

- 1 owner account

- 1 x 30-minute onboarding

- 7-day cooling off

- No seat model

## Enterprise (Positioning Tier)

Not implemented fully in Stage 2.

Teased:

- Unlimited surveys

- Unlimited systems

- Governance reporting pack

- Cross-survey benchmarking

- API

- SSO

- Custom weighting

# 4. Entitlement Logic (Critical)

## Plan Enum

type Plan = "explorer" | "pro" | "enterprise";

## Survey Guard

Explorer:

- If existing survey count >= 1 → block creation

Pro:

- If active surveys >= 5 → block

Enterprise:

- No cap

## Systems Guard

Explorer:

- Cannot create systems

- Systems tab visible but disabled (greyed)

- Tooltip:

“Systems assessment available on Pro plans.”

Pro:

- Max 2 active systems

Enterprise:

- Unlimited

All guards enforced server-side.

# 5. Data Model

## Surveys Table

- id

- owner_id (nullable for explorer)

- mode (explorer/org)

- created_at

- archived (boolean)

## Systems Table

- id

- owner_id

- name

- version_label

- created_at

- archived (boolean)

## SurveyResponses Table

Unchanged.

## SystemAssessments Table

- id

- system_id

- dimension_scores (JSON)

- overall_score

- notes

- created_at

# 6. Dashboard Structure

Single Dashboard Layout:

Header:

TrustGraph™

Tabs:

[ Organisation ]

[ Systems ]

Explorer:

Organisation tab active.

Systems tab greyed.

Pro:

Both tabs active.

Enterprise:

Both active.

# 7. TrustSysGraph MVP Structure

Must align with Pro tier value.

Dimensions (Initial 5):

- Transparency

- Explainability

- Human Oversight

- Risk Controls

- Accountability

Assessment Model:

Manual structured questionnaire (v1).

20–25 structured questions.

Weighted scoring.

Dimension-based aggregation.

Output:

- Overall System TrustGraph score (0–100)

- Radar chart

- Dimension breakdown

- Executive summary

- Identified risk flags

Pro:

Can run 2 systems.

Can re-run version (creates new assessment entry).

Explorer:

Cannot access.

# 8. Systems UX Flow

Pro user:

- Click Systems tab

- “Create system assessment”

- Enter:

  - System name

  - Version label

- Complete assessment

- Results page renders:

  - Score

  - Radar

  - Dimension narrative

  - Export summary

If at cap (2 systems):

Display:

“You have reached your Pro plan limit of 2 systems.”

CTA:

“Upgrade to Enterprise.”

# 9. Upgrade Flow

Explorer → Pro:

Triggered when:

- Attempting second survey

- Attempting export

- Clicking Systems tab

Upgrade modal:

- Clean

- Premium

- No aggressive copy

- Stripe checkout

Pro → Enterprise:

- Teaser only

- “Contact us”

# 10. Stripe Integration (Stage 2 Scope)

Not fully implemented yet.

Stage 2 requirement:

- Plan stored on user record manually or via Stripe webhook.

- Entitlements read from user.plan.

# 11. UI Requirements

Professional SaaS standard:

- Consistent AppShell

- Clean tab navigation

- Clear caps messaging

- No “MVP” language

- No debug traces

- No internal terminology

Greyed tab styling:

- opacity-50

- cursor-not-allowed

- Tooltip on hover

# 12. Acceptance Criteria

Explorer:

- Can run 1 survey.

- Cannot access Systems.

- Cannot export.

Pro:

- Can create up to 5 surveys.

- Can create up to 2 systems.

- Historical visible.

- Export available.

Enterprise:

- No caps.

Server must enforce caps.

Client must reflect caps.

No trust in client-only gating.

# 13. What Changes vs Earlier Draft

Systems:

- Now Pro-enabled (2 cap).

- Not Enterprise-only.

Enterprise:

- Repositioned as scale/governance.

Explorer:

- Clean free experience.

- Systems locked.

This aligns perfectly with your £199 premium anchor.

# 14. Build Order (Execution Plan)

- Implement Auth (magic link)

- Add user.plan enum

- Migrate surveys to owner_id

- Add Systems table

- Add Systems tab UI (greyed if explorer)

- Add cap enforcement

- Add Systems assessment flow

- Add export gating

- Add upgrade modal

- Stripe hook (if ready)

This PRD is now:

- Commercially aligned

- Architecturally consistent

- Cursor-ready

- Stripe-ready

- Enterprise-positioned

- Not overbuilt

If you’d like next, I can:

- Convert this into a Cursor task bundle broken into shippable tasks

- Or write the Systems TrustSysGraph scoring specification in implementation detail (question bank + weights)

- Or design the Upgrade modal copy and pricing page

We’re now at real SaaS architecture level.